# Synthetic Users Business Continuity & Technology Resiliency Exercise 2026

Version: 1.0

Date of Exercise: March 26, 2026

Prepared by: Artur Ventura, CTO & CISO

Classification: Internal — Confidential

CRA Reference: 15.2.4, 15.2.5, 15.3.2, 17.4.2

## 1. Exercise Overview

### 1.1 Objective

To validate the effectiveness of Synthetic Users' Business Continuity Plan (BCP) and Disaster Recovery Plan (DRP) through an end-to-end technology resiliency exercise, including physical failover testing of critical infrastructure and AI model provider dependencies.

### 1.2 Exercise Type

Physical end-to-end recovery test — combining tabletop scenario planning with executed failover procedures across production infrastructure.

### 1.3 Exercise Details

| Field | Detail |
| --- | --- |
|  | March 26, 2026 |
|  | 10:00 AM WET |
|  | 4 hours |
|  | Virtual (Google Meet) and Lisbon Studio |
|  | Artur Ventura, CTO & CISO |
|  | Engineering Team, Product Team, Customer Support, Executive Leadership |
|  | BCP v1.0, DRP v1.1, Business Impact Analysis, Communication Plan, Contact Lists |

## 2. Scenario Description

### Scenario: Simultaneous Render Platform Outage and LLM Provider Degradation

Trigger event: Render.com experiences a major regional outage affecting all US-West services, including Synthetic Users' primary application hosting. Simultaneously, OpenAI's API experiences severe degradation with >50% request failures and 30-second+ latency on remaining requests.

Impact assessment:

- Complete loss of primary application hosting (Render)

- Degraded AI/GenAI processing capability (OpenAI)

- Client-facing SaaS platform unavailable

- Active customer sessions interrupted

- JPMC and other enterprise client SLAs at risk

## 3. Exercise Phases

### Phase 1: Detection & Assessment (30 minutes)

Objective: Validate monitoring and alerting systems detect the outage within acceptable timeframes.

| Step | Action | Owner | Target Time |
| --- | --- | --- | --- |
| 1.1 | Confirm Render outage detected via monitoring stack (Cloudflare, PaperTrail, Axiom) | Engineering Lead | < 5 min |
| 1.2 | Confirm OpenAI degradation detected via API error rate monitoring | Engineering Lead | < 5 min |
| 1.3 | Activate incident response team via communication plan | CTO | < 10 min |
| 1.4 | Assess outage scope and estimated duration (contact Render status page, OpenAI status) | Engineering Lead | < 15 min |
| 1.5 | Notify executive leadership and trigger BCP activation | CTO | < 20 min |
| 1.6 | Send initial client notification (enterprise clients including JPMC) | Customer Support | < 30 min |

Result: Detection and assessment completed within 25 minutes. All monitoring alerts fired correctly. Incident response team assembled within 8 minutes via Google Meet.

### Phase 2: Infrastructure Failover — Render to AWS (1.5 hours)

Objective: Execute physical failover of application hosting from Render to pre-configured AWS environment. Validate RTO of 4 hours.

| Step | Action | Owner | Target Time |
| --- | --- | --- | --- |
| 2.1 | Activate pre-configured AWS ECS environment | Engineering Lead | < 15 min |
| 2.2 | Verify AWS RDS database accessibility and data integrity (RPO: 1 hour) | Engineering Lead | < 30 min |
| 2.3 | Deploy latest application container images to AWS ECS | Engineering | < 45 min |
| 2.4 | Update DNS records (Cloudflare) to point to AWS environment | Engineering Lead | < 50 min |
| 2.5 | Run end-to-end smoke tests on AWS-hosted application | Engineering | < 60 min |
| 2.6 | Verify client-facing functionality (login, data access, AI features) | Product Team | < 75 min |
| 2.7 | Confirm TLS certificates valid on AWS endpoint | Engineering | < 80 min |
| 2.8 | Monitor application stability on AWS for 10 minutes | Engineering | < 90 min |

Result: Application successfully failovered to AWS. Total failover time: 3 hours 12 minutes (within 4-hour RTO). Data integrity confirmed — last backup was 42 minutes old (within 1-hour RPO). All client-facing functionality operational on AWS.

### Phase 3: AI Provider Failover — OpenAI to Anthropic (45 minutes)

Objective: Execute switch of AI/GenAI processing from OpenAI to Anthropic. Validate RTO of 2 hours.

| Step | Action | Owner | Target Time |
| --- | --- | --- | --- |
| 3.1 | Activate Anthropic API configuration (LLM Shuffle feature flag) | Engineering Lead | < 5 min |
| 3.2 | Update model routing to Anthropic Claude models | Engineering | < 10 min |
| 3.3 | Run AI/GenAI functional tests (persona generation, synthetic user interviews) | Product Team | < 25 min |
| 3.4 | Validate output quality and response times against baseline | Product Team | < 35 min |
| 3.5 | Confirm no JPMC data leakage during provider switch | Engineering Lead | < 40 min |
| 3.6 | Monitor AI processing stability for 5 minutes | Engineering | < 45 min |

Result: AI provider switch completed in 38 minutes (within 2-hour RTO). All synthetic user generation and interview features operational on Anthropic Claude. Output quality validated against baseline — within acceptable parameters.

### Phase 4: Communication & Client Management (concurrent)

| Step | Action | Owner | Status |
| --- | --- | --- | --- |
| 4.1 | Post initial status page update (status.syntheticusers.com) | Customer Support | Completed |
| 4.2 | Send enterprise client notification (JPMC, others) per SLA requirements | Customer Support | Completed |
| 4.3 | Send 1-hour progress update to enterprise clients | Customer Support | Completed |
| 4.4 | Send resolution notification once failover complete | Customer Support | Completed |
| 4.5 | Confirm JPMC 72-hour incident notification obligation met | CTO | Confirmed |

### Phase 5: Debrief & Evaluation (45 minutes)

#### 5.1 Results Summary

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Detection time | < 15 min | 5 min | PASS |
| Incident team assembly | < 20 min | 8 min | PASS |
| Infrastructure failover (Render → AWS) | < 4 hours (RTO) | 3h 12m | PASS |
| Data integrity (RPO) | < 1 hour | 42 min | PASS |
| AI provider switch (OpenAI → Anthropic) | < 2 hours | 38 min | PASS |
| Client notification | < 30 min | 22 min | PASS |
| End-to-end service restoration | < 4 hours | 3h 50m | PASS |

#### 5.2 Findings & Lessons Learned

- DNS propagation delay — DNS update took longer than expected (~15 minutes for full propagation). Action: Pre-configure lower TTL values on critical DNS records.

- AWS environment drift — Minor configuration differences between Render and AWS environments required manual fixes during failover. Action: Implement monthly sync checks between environments.

- LLM Shuffle worked as designed — The model routing feature flag enabled seamless provider switching without code changes. No action needed.

- Client communication templates effective — Pre-drafted templates reduced notification time significantly. Action: Add JPMC-specific template with SLA references.

- Data integrity validated — Automated backup verification confirmed RPO compliance. No data loss detected.

#### 5.3 Remediation Actions

| Finding | Action | Owner | Due Date |
| --- | --- | --- | --- |
| DNS propagation delay | Reduce TTL to 60s on critical records | Engineering Lead | April 15, 2026 |
| AWS environment drift | Implement monthly environment sync checks | Engineering | April 30, 2026 |
| JPMC-specific notification | Create JPMC incident notification template | Customer Support | April 10, 2026 |

## 4. Conclusion

The March 2026 Business Continuity & Technology Resiliency Exercise successfully validated Synthetic Users' ability to recover from a simultaneous infrastructure and AI provider failure. All Recovery Time Objectives and Recovery Point Objectives were met. The exercise confirmed end-to-end recovery capability including physical failover, data integrity verification, AI provider switching, and client communication procedures.

## 5. Sign-Off

| Role | Name | Date |
| --- | --- | --- |
| CTO & CISO | Artur Ventura | March 26, 2026 |
| Engineering Lead | [Name] | March 26, 2026 |

Next scheduled exercise: September 2026 (semi-annual)